ASTROAYODHYA.COM

Document Series

Sequence and Development Order Guide

17 Documents  |  Build Order  |  Dependencies  |  Why Each Document Matters

| Total Documents | Development Phases | Total Paragraphs | Primary Language | Platform | Version |
| --- | --- | --- | --- | --- | --- |
| 17 Documents | 6 Phases | ~15,662 Paragraphs | Hinglish / Hindi | Next.js + Laravel | v1.0 — 2025 |

# How to Read This Guide

Yeh document AstroAyodhya ke poore documentation series ka roadmap hai. Isme har document ka development order, uska kaam, aur dependencies clearly bataye gaye hain.

| Column | Matlab |
| --- | --- |
| No. | Overall serial number 1-17 — permanent reference ID |
| Build Order | Phase ke andar kaunsa pehle build karna hai — Phase 1.1, 1.2... notation |
| Document File | Exact .docx filename — as downloaded |
| Description | Document ka scope — kya cover karta hai |
| Paragraphs | Approximate content size |
| Why First / Why Here | Is sequence mein kyun — business + technical reason |
| Read Before / After | Related documents — read together ke liye |

# Phase Overview — 6 Development Phases

Poore 17 documents 6 logical phases mein divide hain. Har phase ek specific development goal achieve karta hai.

| Phase | Documents | Phase Name | Goal | Documents Covered |
| --- | --- | --- | --- | --- |
| Phase 1 | 1 Document | Foundation | Poora platform ka blueprint — before any code | Master Blueprint |
| Phase 2 | 4 Documents | Core Jyotish Engine | Kundali, forecasts — platform ki soul | Homepage, Kundali, KundaliMilan, Forecast+Checkout |
| Phase 3 | 3 Documents | Daily Value and Trust | Roz aane wale users — Rashifal, Panchang, Acharyas | Rashifal, Panchang, Acharyas |
| Phase 4 | 3 Documents | Commerce and Service | Revenue generating pages — Puja, Shop, Membership | Puja, Shop, Membership |
| Phase 5 | 4 Documents | User Experience and Content | Logged-in users, Tools, Blog, About | Dashboard, Tools, Blog, About |
| Phase 6 | 2 Documents | Platform Control | Foundation page + Admin panel | Foundation, Admin Panel |

# Master Sequence Table — All 17 Documents

Landscape table: full development order with all details. Build order column mein Phase.Number format use kiya hai — e.g. 2.1 means Phase 2, pehla document.

| No. | Build Order | Document File (.docx) | What It Covers | Paras | Why This Sequence | Read Before / After |
| --- | --- | --- | --- | --- | --- | --- |
| PHASE 1 — FOUNDATION Yeh sabse pehle padho — iske baad hi baaki sab documents ka context milega |  |  |  |  |  |  |
| 1 | 1.1 | AstroAyodhya_Master_Blueprint_v1.docx | Poora platform ka blueprint — vision, architecture, tech stack, AI strategy, revenue model, all 17 pages overview | 1,175 | SABSE PEHLE PADHO. Yeh document poori platform ki DNA hai. Iske baad hi baaki 16 documents samajh aate hain. Business model, AI architecture, brand rules — sab yahan define hain. | Yeh pehle, phir baaki sab |
| PHASE 2 — CORE JYOTISH ENGINE Platform ki soul — kundali aur forecast pages. Yahan se platform ka revenue core shuru hota hai. |  |  |  |  |  |  |
| 2 | 2.1 | AstroAyodhya_Homepage_Doc_v1.docx | Homepage — hero, value props, tool embed, trust section, rashifal preview, Foundation strip | 931 | Homepage is the front door. Sabse pehle visitor yahaan aata hai. Blueprint ke baad yeh padho — conversion funnel ka starting point samajhne ke liye. | Blueprint ke baad ¦ Kundali se pehle |
| 3 | 2.2 | AstroAyodhya_Kundali_Page_Doc_v1.docx | /kundali — Kundali form, D1 chart rendering, Swiss Ephemeris, dosha detection, email gate, AI analysis | 1,089 | Kundali page platform ka CORE product hai. Yahan pe user DOB deta hai — yeh data baaki sab kuch drive karta hai: forecasts, shop recommendations, rashifal. Homepage ke baad yeh. | Homepage ke baad ¦ Forecast se pehle |
| 4 | 2.3 | AstroAyodhya_KundaliMilan_Doc_v1.docx | /kundali-milan — Kundali matching, 36-gun Ashtakoota, dosha checks, compatibility score | 937 | Kundali Milan India ka #1 astrology use case hai — shaadi ke liye. Kundali page ke immediately baad build karo kyunki same Vedic Engine use hota hai. | Kundali ke baad ¦ Forecast ke saath |
| 5 | 2.4 | AstroAyodhya_Forecast_Doc_v1.docx | /forecast — Plan selection, checkout (Rs 99-499), AI pipeline, Acharya review, PDF generation, delivery | 1,007 | Forecast platform ka primary revenue source hai. Kundali engine pe depend karta hai. Checkout + payment flow yahan fully specified hai. Kundali Milan ke baad padho. | Kundali ke baad ¦ Admin ke baad phir revisit |
| PHASE 3 — DAILY VALUE AND TRUST Users ko roz wapas laane wale pages. Trust build karte hain — Acharyas real hain, content fresh hai. |  |  |  |  |  |  |
| 6 | 3.1 | AstroAyodhya_Rashifal_Doc_v1.docx | /rashifal — Daily/weekly/monthly rashifal hub, 12 rashi pages, Gemini AI generation, WhatsApp delivery | 834 | Rashifal daily return visits drive karta hai — membership ka core hook hai. Gemini AI integration + WhatsApp delivery yahan spec hoti hai. Phase 2 ke baad padho. | Forecast ke baad ¦ Membership ke saath |
| 7 | 3.2 | AstroAyodhya_Panchang_Doc_v1.docx | /panchang — Daily panchang, 50 cities, tithi/nakshatra/muhurat, Swiss Ephemeris, festival calendar | 997 | Panchang SEO gold mine hai — 'aaj ka panchang' 10 lakh+ monthly searches. Rashifal ke baad build karo — same daily generation pipeline share karta hai. | Rashifal ke baad ¦ Tools ke saath |
| 8 | 3.3 | AstroAyodhya_Acharyas_Doc_v1.docx | /acharyas — Acharya profiles, trust badges, flat-rate consultation booking, Agora.io video calls, GPS verification | 967 | Acharyas platform ka #1 trust signal hai — real named experts. Consultation booking + video call flow (Agora.io) yahan spec hota hai. Panchang ke baad padho. | Forecast ke saath ¦ Puja ke pehle |
| PHASE 4 — COMMERCE AND SERVICE Revenue generating pages — Puja (highest margin), Shop (recurring), Membership (MRR). Sab Razorpay se. |  |  |  |  |  |  |
| 9 | 4.1 | AstroAyodhya_Puja_Doc_v1.docx | /puja — Live Ayodhya pujas, GPS-tagged certificates, Sankalp form, samagri kits, Agora livestream | 974 | Puja AstroAyodhya ka sabse unique moat hai — koi copy nahi kar sakta. GPS proof + Saryu jal + named Acharya. Acharyas doc ke baad padho kyunki same Acharya assignment logic use hota hai. | Acharyas ke baad ¦ Shop ke pehle |
| 10 | 4.2 | AstroAyodhya_Shop_Doc_v1.docx | /shop — Gemstones, Rudraksha, Yantras, Samagri kits, chart-driven recommendations, Neelam safety rules | 1,115 | Shop ka core differentiator: chart-driven recommendations — user ki kundali se products suggest hote hain. 14 recommendation rules (including Neelam safety). Puja ke baad. | Kundali ke saath ¦ Membership ke pehle |
| 11 | 4.3 | AstroAyodhya_Membership_Doc_v1.docx | /membership — 3 plans (Rs 299/399/999), UPI Autopay, WhatsApp 7AM rashifal, cancel/pause flow | 895 | Membership = MRR = predictable revenue. WhatsApp delivery India mein 98% open rate. UPI Autopay spec yahan hai. Shop ke baad padho — membership mein shop discount bhi hai. | Rashifal ke saath ¦ Dashboard ke pehle |
| PHASE 5 — USER EXPERIENCE AND CONTENT Logged-in user ka ghar (Dashboard), traffic engine (Tools + Blog), aur brand story (About). |  |  |  |  |  |  |
| 12 | 5.1 | AstroAyodhya_Dashboard_Doc_v1.docx | /dashboard — User control center, kundali manager, forecast reader, puja tracker, Foundation contribution, badges | 851 | Dashboard logged-in users ka ghar hai. Membership ke immediately baad padho — member experience yahan define hota hai. Sabhi purchased products (forecasts, pujas, orders) yahan aggregated hain. | Membership ke baad ¦ Admin ke saath |
| 13 | 5.2 | AstroAyodhya_Tools_Doc_v1.docx | /tools — 12 free tools: Mangal Dosha, Sade Sati, Kaal Sarp, Nakshatra, Muhurat etc. Email gate + upsell | 863 | Free tools = SEO traffic engine. 15-20 lakh monthly visitors potential. Har tool ek standalone SEO page + lead gen funnel hai. Dashboard ke baad padho — tool results dashboard se link hote hain. | Dashboard ke baad ¦ Blog ke saath |
| 14 | 5.3 | AstroAyodhya_Blog_Doc_v1.docx | /blog — Sanity CMS, MDX, multilingual, Acharya authoring, 285-topic plan, SEO strategy | 988 | Blog long-term SEO compounding machine hai. Tools ke baad padho — blog articles tool pages se internally link karte hain. 285 topics ka content plan + Acharya writing workflow yahan hai. | Tools ke saath ¦ Admin ke pehle |
| 15 | 5.4 | AstroAyodhya_About_Doc_v1.docx | /about — Founding story, mission/vision, Ayodhya connection, company timeline, press coverage, press kit | 609 | About page journalists, investors, aur skeptical users ke liye hai. Sabse chhota doc — last mein padho kyunki sabka context mil jaata hai tab. Press release + founder bio templates yahan hain. | Sabse last mein padho ¦ Admin se pehle |
| PHASE 6 — PLATFORM CONTROL Foundation transparency page (public) aur Admin Panel (strictly internal developers only). |  |  |  |  |  |  |
| 16 | 6.1 | AstroAyodhya_Foundation_Doc_v1.docx | /foundation — 50% profit model explained, 8 programs, impact calculator, quarterly reports, donation CTA | 816 | Foundation page trust ka final pillar hai. About page ke saath padho. Quarterly report + fund transfer workflow yahan spec hai. 12 touchpoints across entire site bhi yahan listed hain. | About ke saath ¦ Admin se pehle |
| 17 | 6.2 | AstroAyodhya_Admin_Doc_v1.docx | Admin Panel — Dual AI architecture, 25 modules (Filament 3), AI prompts, roles/permissions, DB schema | 1,614 | SABSE LAST PADHO — aur sirf developers ke liye. Poora platform samajhne ke baad hi admin ka context milta hai. Dual AI routing (Claude vs Gemini/OpenAI) yahan fully specified hai. DB schema, all API endpoints, queue jobs — sab yahan. | Sabse last. Sab padh ke hi aao. |

# Reading Guides — Audience-Specific Orders

Different team members ko different order mein padha chahiye. Neeche recommended reading sequences hain:

## Guide A — Developer (Full Stack) — Backend + Frontend

| Step | Document | File | Focus Area |
| --- | --- | --- | --- |
| 1 | Master Blueprint | AstroAyodhya_Master_Blueprint_v1.docx | Tech stack, AI architecture, Vedic Engine, revenue model — poora understand karo |
| 2 | Admin Panel | AstroAyodhya_Admin_Doc_v1.docx | DB schema, API endpoints, AI routing (Claude vs Gemini), queue jobs, Filament 3 setup |
| 3 | Kundali Page | AstroAyodhya_Kundali_Page_Doc_v1.docx | Swiss Ephemeris integration, chart JSON schema, dosha detection logic, email gate |
| 4 | Forecast | AstroAyodhya_Forecast_Doc_v1.docx | Claude AI pipeline, chapter generation, Acharya review flow, PDF generation (Puppeteer), Razorpay |
| 5 | Acharyas | AstroAyodhya_Acharyas_Doc_v1.docx | Agora.io video call setup, Acharya availability slots API, consultation booking flow |
| 6 | Membership | AstroAyodhya_Membership_Doc_v1.docx | UPI Autopay (Razorpay Subscriptions), WhatsApp WABA API, subscription webhook handling |
| 7 | Puja | AstroAyodhya_Puja_Doc_v1.docx | GPS certificate generation, Agora livestream, sankalp form, prasad tracking |
| 8+ | All remaining | As per feature being built | Shop (recommendation engine), Rashifal (Gemini cron), Dashboard (Redis caching), Tools (WASM), Blog (Sanity CMS) |

## Guide B — Product Manager / Founder

| Step | Document | File | Focus Area |
| --- | --- | --- | --- |
| 1 | Master Blueprint | AstroAyodhya_Master_Blueprint_v1.docx | Revenue model, AI strategy, competitive differentiators, Foundation model |
| 2 | Homepage | AstroAyodhya_Homepage_Doc_v1.docx | User journey, conversion funnel design, trust signals, CTA placements |
| 3 | Membership | AstroAyodhya_Membership_Doc_v1.docx | MRR strategy, pricing, WhatsApp angle, churn prevention, UPI Autopay |
| 4 | Puja | AstroAyodhya_Puja_Doc_v1.docx | Unique moat: GPS proof, Ayodhya yagnashala, live puja — no competitor has this |
| 5 | Acharyas | AstroAyodhya_Acharyas_Doc_v1.docx | Trust architecture: named Acharyas, Guru Parampara, verification badges |
| 6 | Foundation | AstroAyodhya_Foundation_Doc_v1.docx | 50% profit model, quarterly transparency, donor badges, impact calculator |
| 7+ | Rest as needed | Based on current focus area | Shop (chart-driven commerce), Tools (SEO strategy), Blog (content plan), About (press kit) |

## Guide C — Content Writer / SEO Team

| Step | Document | File | Focus Area |
| --- | --- | --- | --- |
| 1 | Master Blueprint | AstroAyodhya_Master_Blueprint_v1.docx | Brand voice: Hinglish, easy Hindi rules, saffron brand, Foundation messaging |
| 2 | Blog | AstroAyodhya_Blog_Doc_v1.docx | 285-topic content plan, Acharya authoring workflow, Easy Hindi guidelines, SEO structure |
| 3 | Tools | AstroAyodhya_Tools_Doc_v1.docx | Educational articles for each tool (700-1000 words each), FAQ structure, keyword targets |
| 4 | Rashifal | AstroAyodhya_Rashifal_Doc_v1.docx | Daily rashifal format, 12 rashi pages, Gemini prompt structure, WhatsApp message format |
| 5 | About | AstroAyodhya_About_Doc_v1.docx | Founding story copy, press release template, brand guidelines summary |
| 6+ | Product pages | Puja, Shop, Acharyas | Product descriptions, puja content, Acharya bios — all content specs |

## Guide D — Operations / Acharya Coordinator

| Step | Document | File | Focus Area |
| --- | --- | --- | --- |
| 1 | Acharyas | AstroAyodhya_Acharyas_Doc_v1.docx | Onboarding 9 steps, verification badges, availability management, payout structure |
| 2 | Puja | AstroAyodhya_Puja_Doc_v1.docx | GPS proof system, Acharya assignment, sankalp details, prasad dispatch, certificate flow |
| 3 | Admin Panel | AstroAyodhya_Admin_Doc_v1.docx | Section 9 (Acharya mgmt), Section 11 (Puja mgmt), Section 21 (Payout system), Section 25 (Roles) |
| 4 | Foundation | AstroAyodhya_Foundation_Doc_v1.docx | Foundation transfer workflow (Section 18 in Admin), 8 programs, quarterly reporting |

# Quick Reference — Document at a Glance

Rapid lookup — filename se document ka purpose aur size:

| File Name | Paras | Route(s) | Phase | One Line Summary |
| --- | --- | --- | --- | --- |
| AstroAyodhya_Master_Blueprint_v1.docx | 1,175 | N/A — internal | Phase 1 | Poora platform ka DNA — vision se tech stack tak sab kuch |
| AstroAyodhya_Homepage_Doc_v1.docx | 931 | / | Phase 2 | Platform ka darwaza — conversion funnel ka start |
| AstroAyodhya_Kundali_Page_Doc_v1.docx | 1,089 | /kundali | Phase 2 | Core product — kundali banta hai, data collect hota hai, AI recommendations shuru |
| AstroAyodhya_KundaliMilan_Doc_v1.docx | 937 | /kundali-milan | Phase 2 | Shaadi ke liye 36-gun matching — India ka #1 astrology use case |
| AstroAyodhya_Forecast_Doc_v1.docx | 1,007 | /forecast | Phase 2 | Rs 99-499 forecast plans — Claude AI pipeline — primary revenue source |
| AstroAyodhya_Rashifal_Doc_v1.docx | 834 | /rashifal | Phase 3 | Daily rashifal hub — Gemini AI — WhatsApp delivery — membership hook |
| AstroAyodhya_Panchang_Doc_v1.docx | 997 | /panchang | Phase 3 | 50 cities panchang — aaj ka shubh muhurat — SEO goldmine |
| AstroAyodhya_Acharyas_Doc_v1.docx | 967 | /acharyas | Phase 3 | Named Brahman Acharyas — flat-rate video consultations — GPS trust badges |
| AstroAyodhya_Puja_Doc_v1.docx | 974 | /puja | Phase 4 | Ayodhya mein live puja — GPS certificate — prasad — platform ka unique moat |
| AstroAyodhya_Shop_Doc_v1.docx | 1,115 | /shop | Phase 4 | Gemstones, Rudraksha, Yantras — chart-driven reco — 27 nakshatra-rudraksha map |
| AstroAyodhya_Membership_Doc_v1.docx | 895 | /membership | Phase 4 | Rs 299/399/999/month — UPI Autopay — WhatsApp 7AM rashifal — MRR engine |
| AstroAyodhya_Dashboard_Doc_v1.docx | 851 | /dashboard | Phase 5 | User ka ghar — forecasts, pujas, orders, Foundation tracker, badges |
| AstroAyodhya_Tools_Doc_v1.docx | 863 | /tools | Phase 5 | 12 free Jyotish tools — SEO traffic engine — email capture funnel |
| AstroAyodhya_Blog_Doc_v1.docx | 988 | /blog | Phase 5 | Sanity CMS — 285 topics — Acharya authoring — long-term SEO compounding |
| AstroAyodhya_About_Doc_v1.docx | 609 | /about | Phase 5 | Founding story — Ayodhya connection — press kit — investor/journalist page |
| AstroAyodhya_Foundation_Doc_v1.docx | 816 | /foundation | Phase 6 | 50% profit promise — 8 programs — quarterly reports — larawarefoundation.com |
| AstroAyodhya_Admin_Doc_v1.docx | 1,614 | admin.* | Phase 6 | Dual AI (Claude + Gemini/GPT-4o) — 25 admin modules — DB schema — STRICTLY INTERNAL |
| TOTAL — 17 Documents | ~15,662 | 6 Phases ¦ 4 Audience Reading Guides ¦ Complete Platform Documentation |  |  |

AstroAyodhya Documentation Series — Sequence Guide v1.0

17 Documents  |  6 Phases  |  ~15,662 Paragraphs  |  4 Audience Reading Guides

50% profit to larawarefoundation.com  |  A Laraware Group Initiative